STATEMENT OF WORK

{{CLIENT NAME}}

Strategy Sprint

SOW NO.	{{SOW-001}}

DATE	{{DATE}}

BETWEEN	NS Studio LLC ("Studio") and {{CLIENT LEGAL NAME}} ("Client")

ENGAGEMENT	Strategy Sprint — diagnostic, synthesis, and 90-day plan

<task> Pressure-test {{Client}}’s AI roadmap. Find every fatal flaw before another quarter is wasted on the wrong thing. Deliver a kill list, a ranked ROI scorecard, and a 90-day plan a CEO and CFO can both sign. </task>

The engagement’s task — placeholder. Replace before sending.

01 / SCOPE

What this engagement is.

A fixed-fee Strategy Sprint. Studio diagnoses Client’s current AI initiatives, pressure-tests the roadmap against a single framework, and delivers four artifacts a CEO and CFO can both sign without rewriting them.

ENGAGEMENT DETAILS

TYPE	Strategy Sprint

DURATION	4–6 weeks from kickoff

INVESTMENT	$18,000 — 50% on signature, 50% on delivery

FORMAT	Founder-led. No junior consultants on Client work.

CAPACITY	Three engagements per quarter.

DELIVERABLES

- One-page strategic memo — written so a CEO and CFO can sign it without rewriting a sentence.

- Ranked ROI scorecard — every initiative scored on the same axes: defendable ROI, time-to-value, vendor risk, opportunity cost.

- Explicit kill list — specific, named, dated. The artifact internal teams cannot write themselves.

- 90-day execution plan — weekly milestones with owners, decision gates, and a clean exit if reality changes.

OUT OF SCOPE

- Implementation work, software development, or model fine-tuning.

- Vendor procurement, contract negotiation, or RFP management.

- Hiring, recruiting, or staff augmentation.

- Anything not described in the Deliverables section above.

02 / APPROACH

Three phases. One framework.

DISCOVERY — Weeks 1–2

Studio sits with the roadmap, the vendors, the pilots, and the disagreements. Structured listening sessions with {{stakeholder list}}. No opinion is committed to paper until Discovery is complete.

DIAGNOSTIC — Weeks 3–4

Every initiative scored on the same axes — defendable ROI, time-to-value, vendor risk, opportunity cost. {{Client-specific scoring inputs go here.}} Output is a ranked scorecard and a draft kill list.

SYNTHESIS — Weeks 5–6

Studio writes the strategic memo, finalizes the kill list with named items, and builds the 90-day execution plan with weekly milestones. Final readout to {{CEO + CFO + named stakeholders}}.

03 / TIMELINE

| WEEK | MILESTONE | OUTPUT |
| --- | --- | --- |
| W1 | Kickoff & stakeholder mapping | Discovery brief |
| W2 | Roadmap walkthrough & vendor review | Discovery memo (draft) |
| W3 | Pilot ROI deep-dive | Scoring framework applied |
| W4 | Synthesis working session | Ranked ROI scorecard (draft) |
| W5 | Memo & kill list drafting | Strategic memo (v1) |
| W6 | Final readout | All four artifacts delivered |

Engagement runs concurrent with Client’s normal operating cadence.

04 / TERMS

Plain-language terms.

CONFIDENTIALITY

All non-public information shared during the engagement is held in confidence and used only for the purpose of delivering the work. Obligations survive termination indefinitely for trade secrets and for two years for other confidential information.

INTELLECTUAL PROPERTY

On full payment, Client owns all deliverables produced specifically for Client — the memo, scorecard, kill list, and execution plan. Studio retains ownership of pre-existing frameworks, methods, and tools used to produce them.

KILL CLAUSE

If the engagement isn’t paying for itself by the end of week two, either party may end it cleanly with prorated billing for work delivered. No penalty, no extended wind-down. Capacity is a feature — we both want it back if this isn’t the right fit.

PAYMENT TERMS

Total fee: $18,000. 50% ($9,000) due on signature; 50% ($9,000) due on delivery of the final memo. Invoices payable net-15. Late balances accrue 1.0% interest per month.

DISPUTE RESOLUTION

Any dispute is first addressed by good-faith conversation between the signatories. Unresolved disputes are settled by binding arbitration in {{County, State}} under the rules of the American Arbitration Association. Governing law: California.

05 / SIGNATURES

| Simrat Bath NS STUDIO LLC Signature Date |  | {{Authorized Signatory}} {{CLIENT LEGAL NAME}} Signature Date |
| --- | --- | --- |